## Slide 1: W3C Web of Things Test Planning
25 October 2018

## Slide 2: Agenda
Timeline
Test Categories
Test Coverage
Tooling
To Do

## Slide 3: Timeline
6-Month Extension has been requested
  Director still needs to be approved, but is expected
  Existing charter deadline is 31 December 2018
  Six-month extension goes to 30 June 2019
  But we need to get to REC by then
W3C REC Milestone Calculator gives worst-case deadlines of
  REC: 27 June 2019
  PR: 28 May 2019
  CR: 16 April 2019 (planned: 22 Jan 2019)
Requirements
  CR Start: Test plan and tooling in place. Partial test coverage (may be) acceptable.
  CR Exit/PR Start: Completed all testing.

## Slide 4: Test Categories
See: https://github.com/w3c/wot/blob/master/testing/plan.md
Functional Testing:
Thing Description Validation
Thing Network Interface Testing
  Does a Thing satisfy the contract given by a specific TD
  Including functional security testing
Scripting API Testing
Non-Functional Testing
Fuzz Testing (robustness testing)
Adversarial Security Testing (required by charter)
Adequate Representation of Appropriate Target Ecosystem Standards

## Slide 5: Test Coverage
Technically, we need "evidence of implementation experience"
In practice we want to…
Have a test case for each normative assertion
Have at least one example that passes the test and one that fails it
Evidence that our set of normative assertions sufficiently constrains implementations so they can interoperate
Some normative assertions in our spec need many tests to cover them adequately, and/or specific tooling (eg conformance with JSON-LD specification, tests for set of all security schemas).

## Slide 6: Assertion Collector

## Slide 7: What We (Probably) Want
Assertion | Test Case | Example | Counterexample | Implementations
td-vocabulary | T1 | E1-1, E1-2 | CE1-1 | I1, I2
 | T2 | E2-1 | CE2-1 | I2, I3
td-json-keywords | T3 | E3-1, E3-2 | CE3-1 | I1/I4, I2/I4
 | T4 | E4-1 | CE4-1, CE4-2 | I1, I2
td-unique-identifiers | T5 | E5-1 | CE5-1 | I2, I3
 | T6 | E6-1, E6-2 | CE6-1 | I3, I4, I5
At least two tests that work on two different implementations for each assertion. For interop tests, need two pairs.

## Slide 8: Tooling
JSON Schema
JSON-LD Parser
SHACL
SHEX
Special Case Tests
Postman (Elena)
Burp Suite (Elena)
CoAP testing scripts (Elena)
Thing Network Tester (Ege Korkan)
Playground (TD Validation)
Arena Interop (Dave Raggett)

## Slide 9: To Do